# Dietary-Safe Dining App: Project Kickoff

Requirements and decisions to settle before any building starts

# How to use this document

Type your answers directly into the yellow boxes. Where a suggested default is given, you can write "agree" or override it. If you are unsure, write "unsure" and I will treat the default as a stated assumption and flag it for later review.

Once answered, the next deliverables are a requirements spec, a safety and data-risk plan, and a library shortlist for your approval.

# Part A. Scope

1. Which medical conditions will the first version support?

Why it matters: Allergies and celiac disease are binary and safety-critical. Diabetes, kidney disease and hypertension need nutrient numbers (carbs, sodium, potassium). Each type needs a different data model and level of risk.

Suggested default: Start with food allergies (top 9) plus celiac and a couple of simple diet filters (vegetarian, halal). Add nutrient-based conditions later.

Your answer: Start with kidney disease, diabetes and hypertension, halal and vegetarian.

2. Which city or country is the first launch region?

Why it matters: Menu and allergen data can only realistically be sourced one region at a time, and allergen labelling laws differ by country.

Suggested default: One city, with 15 to 30 restaurants.

Your answer: Singapore, if you need to scope down to a certain region, focus on the Southern region (CBD, and area surrounding Singapore Management University)

3. Who is the primary user?

Why it matters: Patients, caregivers (e.g. a parent managing a child’s allergies), or both. This affects onboarding and whether multiple profiles per account are needed.

Suggested default: Patients first, with support for one extra profile (e.g. a child) as a later feature.

Your answer: Patients who are also working adults

4. Is this a hack-day demo or a real product?

Why it matters: A demo can use a hand-curated dataset. A real product needs a repeatable data pipeline, accounts, and legal review.

Suggested default: Hack-day demo built so it can grow into a product (clean module boundaries, no throwaway shortcuts).

Your answer: Hack Day Demo

5. Which platform?

Why it matters: Affects build effort and how the app is used while on the move.

Suggested default: Mobile-first web app (PWA): one codebase, nothing to install.

Your answer: Use MERN techstack

6. What is the timeline and team size?

Why it matters: Determines how many features fit in the first slice.

Your answer: You are an AI agent that can do the work of thousands of coders at the same time. 1 month is the timeline, go wild.

# Part B. Safety and data

7. How should the app word its recommendations?

Why it matters: Saying a dish is "safe" for an allergy creates liability and real harm if wrong. Conservative wording and exclude-when-uncertain defaults reduce risk.

Suggested default: Never say "safe". Use "matches your filters", always show data source and confidence, and exclude a dish when ingredient data is missing.

Your answer: Agree

8. Which menu and allergen data sources are acceptable?

Why it matters: This is the main bottleneck of the whole product. Options: (a) restaurant self-submission, (b) LLM-assisted parsing of public menus, (c) existing APIs such as Google Places for discovery and Open Food Facts for packaged-food data, (d) manual curation.

Suggested default: Hybrid: a places API for discovery, LLM-assisted parsing for a seed set with confidence scores, and a "restaurant-verified" tier on top.

Your answer: Agree

9. Is it acceptable to show unverified, inferred matches?

Why it matters: Inferred matches give much wider coverage but are less reliable. For severe allergies this may be unacceptable.

Suggested default: Show them only for non-allergy filters, clearly labelled. Allergy matches require verified or restaurant-confirmed data.

Your answer: Agree

10. How should user health data be handled?

Why it matters: Health data is sensitive. Storage and sharing choices affect architecture and regulation (e.g. PDPA, GDPR, HIPAA depending on region).

Suggested default: Collect the minimum, keep the profile on-device or encrypted, and use no third-party analytics on profile data.

Your answer: Agree

11. Do you want any medical-professional or legal review before launch?

Why it matters: A disclaimer alone may not be enough for allergy-critical use.

Suggested default: Add a disclaimer for the demo; plan a legal and dietitian review before any public release.

Your answer: Agree

# Part C. Coupons

12. How will coupon codes get into the app?

Why it matters: Few restaurants expose coupon APIs. Options, easiest to hardest: restaurants publish codes through a simple portal, partner with a deals aggregator, or manually curate for the demo.

Suggested default: Manual curation for the demo, with a restaurant-facing portal as the first real integration.

Your answer: Agree, we will go source for the coupon codes by working with the restaurants directly

13. How should redemption work?

Why it matters: Real point-of-sale integration is unrealistic early on.

Suggested default: Show the code or a QR at the counter. The app does not process the redemption.

Your answer: Agree

14. Should coupons influence ranking?

Why it matters: Boosting coupon dishes can conflict with the goal of putting suitability first.

Suggested default: No. Suitability ranks first; coupons are shown only on already-suitable dishes.

Your answer: Agree

# Part D. Technology preferences

15. Do you have preferred languages or frameworks, or any you want to avoid?

Why it matters: Keeps the architecture within what you can maintain and edit.

Your answer: English, MERN framework, we will launch on vercel for demo

16. Is a self-hosted, open-source mapping stack acceptable instead of Google Maps?

Why it matters: Per the project rules we prefer open-source, self-hosted libraries, but Google has better restaurant data and coverage. Options: OpenStreetMap with Nominatim and OSRM, or Google Places for discovery only.

Suggested default: OpenStreetMap for maps and routing; decide on Google Places separately based on data quality.

Your answer: Agree

17. Are there paid services or API budgets available (LLM, maps, hosting)?

Why it matters: LLM menu parsing and places APIs have per-call costs.

Your answer: $100 claude cloud credit

# Part E. Draft requirements for you to review

Edit this list directly: delete, reword, or move items between tiers.

Must have

- Dietary profile: conditions, allergens with severity, preferences

- Restaurant discovery: nearby places ranked by fit, with map and filters

- Dish-level matching: named dishes, the reason each fits, and the reason others were excluded

- Confidence labelling on every match (verified, parsed, or inferred) with its data source

- Coupons shown on restaurants and dishes that suit the profile

Should have

- Saved favourites and history

- Restaurant "verified" status badge

- Report wrong or unsafe information

Later

- Restaurant portal for menu, allergen and coupon entry

- Reservation and ordering integration

- Multiple profiles per account (caregiver mode)

Anything missing, or any requirement you disagree with?

Your answer: Agree